# DMP Bridge – Phase 1 Summary (Steps 1–6.5)

# Step 1: Project folder structure

Created the main project structure:

dmpbridge/
├── data/
│   ├── raw_pdfs/
│   ├── pdfplumber_blocks/
│   ├── extracted_text/
│   └── structure_json/
├── notebooks/
├── outputs/
│   └── debug/
├── schemas/
└── src/
    └── dmpbridge/

# Step 2: Package setup

Prepared the project so modules can be imported from notebooks using:

from dmpbridge.pdf.pdfplumber_extractor import save_pdfplumber_outputs

# Step 3: pdfplumber extraction

Built pdfplumber_extractor.py to extract PDF text line by line and save:

data/pdfplumber_blocks/sample.json
data/extracted_text/sample.txt

Each extracted block includes:
page, line_order, avg_font_size, is_bold

# Step 4: Notebook testing

Created notebook tests to run one PDF at a time, verify paths, extract blocks, and save outputs.

# Step 5: CSV debug output

Added CSV export for manual review:

outputs/debug/sample_structured_lines.csv

This helps verify correct labeling of lines.

# Step 6: Narrative JSON builder

Built process to convert detected structure into RDA + DMPTool extension JSON format,
filling narrative.template.section with sections, questions, and answers.

# Step 6.5: Text cleaning + structure detection

Added text_cleaner.py and structure_detector.py.

Pipeline:
clean text → detect format → label lines → build JSON

Detected formats:
nih_element, numbered_sections, all_caps_sections, title_case_sections, ocr_messy, unknown

Labels:
document_title, section, subsection, question, content, empty

# Testing Results on 10 Samples

Works well:
sample 1, sample 5, sample 8, sample 10

Partly works:
sample 2, sample 9

Does not work:
sample 3, sample 4, sample 6, sample 7

# Main Conclusion

The rule-based pdfplumber pipeline works well for structured PDFs but fails for narrative,
nested, and noisy documents. A hybrid approach with OCR or Qwen2-VL is needed.